TreasureHunt Project Plan:

- Project Overview:

## Project Title: TreasureHunt - Online Auction Platform
Team Name: SU25-6
Team Members: Mounia Touil, Shahiba Shamshad, Michael Butler, Oluwatomisin Adigbayi
Client: Auction business expanding to online marketplace
Project Duration: Due July 21, 2025
Course: SWE 6633 - Software Project Planning and Management

## TreasureHun  is a web-based auction platform, similar to eBay. The goal of this project is to help a company expand its in-person auction business by creating an online version. Using this website, people from anywhere in the world can register, post items for auction, and place bids on items they are interested in. Admin users will also be able to generate useful reports about the items and users.

- Project Goal:

Our goal is to create a working online auction website. On this site, users can register, log in, post items they want to sell, and place bids to buy items from others. The system will have categories like Electronics, Jewelry, Home & Garden, etc. Guests can view items, but only registered users can buy or sell. The system will also allow admins to log in and generate business reports. These reports may show items sold on a certain day, active listings, and a list of all users. The final website will be simple, user-friendly, and meet all the needs mentioned in the problem statement.

- Timeline:

We are following a 5-week schedule to complete our project:

Week 1: Planed the project, discuss the requirements, and design the system.  Draw diagrams like ER diagrams and use case diagrams.

Week 2: Build the user registration and login system. The homepage will be created and connected to the backend.

Week 3: Build features for users to add items for sale, view items by category, and place bids.

Week 4: Add the admin panel and report generation features. We will also improve the design and fix any major issues.

Week 5 : We will test the full system, fix any bugs, and finalize the project.

Final Day (July 21): Presentation for the project and submit everything.

- Technology Stack:

## Frontend: HTML, CSS, JavaScript, Bootstrap

## Database: MySQL, Xampp, PhpMyAdmin

## Tools: Visual studio code

## Version Control: GitHub

## …

- Project Features:

Homepage: A simple page that allows users to register, log in, and browse items by category.

User Registration: Users will provide their name, address, username, password, and optional credit card information. Once registered, they can sell and buy items.

User Login: Users can log in using their username and password. They have three tries. If login fails, they return to the homepage.

Item Categories: Items are organized into categories like Electronics, Jewelry, etc. This helps users find what they want easily.

Sell Items: Users can describe the item, add a starting price, and upload a picture. The item is saved to the system.

Buy Items / Bidding: Users can view items and place bids. Each new bid must be higher than the current highest bid.

- Success Criteria:

Our project will be considered successful if:

- Users can register, log in, post items, and place bids easily.

- Bidding rules are enforced (each new bid is higher).

- Admin users can generate the required reports.

- The website is simple, works well, and meets all the requirement.

- We complete the project on time and give a working demo during our final presentation.